# <CST-326> Team Charter

# Member Roles and Responsibilities

While some team responsibilities are shared by all members, collaborative teams work best when members also have unique roles and responsibilities. These could be technical and/or project management-related (e.g., meeting facilitator, documentation coordinator, information manager, point person for sponsor/advisor communications, etc.).

| Team Member | Roles/Responsibilities |
| --- | --- |
| Michael Duisenberg | HTML/CSS/PHP |
| Austin Driver | HTML/CSS/PHP |
| Zac Almas | HTML/CSS/PHP |
| Brian Basinger | Lead PHP designer. Will double check all php code. |
| Toan Nguyen | Lead contact for client. Scrum Master |

# Plans for Team Coordination

Meeting in class twice a week. Discuss problems over discord. Use Jira software to plan tasks. GitHub will be used to track progress to code.

# Software Description

Software being designed is an Airbnb style site used for only one location. User will have the ability to create an account and log in. From there they will be able to see when the location is booked and making a reservation for the next available time slot. Admin will have the ability to add, edit, and delete users. Will also get an email notification for when a reservation has been confirmed.

Languages and technologies being used:

- Front-end:

- HTML

- CSS

- Bootstrap

- Back-end:

- PHP

- N-layer architecture

- Laravel

# Environment

Coding environment will be a mix of eclipse/visual studio code. Whatever the developer is most comfortable using.

# Scope, time, and constraints

| Scope | Time | Constraints |
| --- | --- | --- |
| Main index page | 1 day | Team members might be busy with other classes |
| Registration page | 1 day | Team members might be busy with other classes |
| Login Page | 1 day | Team members might be busy with other classes |
| User Page | 1 day | Team members might be busy with other classes |
| Database implementation with CRUD design | 2 days | Team members might be busy with other classes |
| Sending Email verification feature | 2 weeks | An advance feature that required more research time. Might not be complete in time. |
| CSS stuff for the webpages | 1 day | Reference might be different between the developers members |
| Auto-reminder email | 2 weeks | An advance feature that required more research time. Might not be complete in time. |
| Reservation and cancel reservation feature | 1 weeks | An advance feature that required more research time. Might not be complete in time. |
| Upload picture at the end of the visit for customers. | 2 days | Maybe an afterthought if we didn’t have enough time. |
| Admin page | 2 weeks | Might have bugs with other feature if it was not implemented properly. |
| Bug tests | 5 weeks | Bugs are inevitable so the time to fix the bug might be varied depending on how fatal the bugs are. |

# Customer Description

Client is Glenda Dilts. She is an instructor at Grand Canyon University. She has been an instructor in the STEM field for more than a dozen years at multiple universities. She has master’s degrees in MIS, English education and business, and this course will draw on all of those areas. Client is very willing to work with the team and answer extra questions we might have about the product. Due to the client being the instructor for this course, she is available on Wednesday/Fridays from 7-8:45 am during non-instruction periods. Also available by email and during office hours.